## 🗓️ WILDCAT OFFROAD REMAPPING INITIATIVE

### Trail X Trail Integration & Launch Timeline

(Led by Trail x Trail x Bentley Goals: Throttle Therapy Nation at Wildcat Offroad)

### 🏁 2025

#### November–December → PHASE 1 — Foundation & Integration

Goal: Finalize all mapping data and prepare for Trail X Trail integration.
Key Actions:
• Merge duplicate trail lines into unified tracks (bypasses & climbs separate).
• Finalize Sections 1–3 with verified colors, icons, and coordinates.
• Confirm boundaries, elevations, and landmarks.
• Upload Master GPX into Trail X Trail dev environment.
• Conduct offline accuracy testing.
• Begin scripting waypoint voice prompts.

Deliverable (Dec 31):
✅ Wildcat Master GPX integrated and ready for soft launch build.

### 🚀 2026

#### January → PHASE 2 — Soft Launch / Trail X Trail Pioneer v1.0

Goal: Public debut of Wildcat’s Trail X Trail Base Map + Core Features.
Included Features:
• Offline-capable base map
• Standard hazards & historical waypoints
• Live feedback portal for updates/photos
• Section-based navigation

Key Actions:
• Onboard “By Rider 4 Riders.”
• Collect logs and accuracy reports.
• Begin weekly data sync and refinement.

Deliverable (Jan 31):
✅ Pioneer Map v1.0 live with real-time feedback loop.

#### February → PHASE 3 — Beta Refinement & Expansion Prep

Goal: Deepen map accuracy and begin feature testing.
Key Actions:
• Extended offline testing across all sections.
• Continue waypoint narration scripting.
• Launch early “Share My Ride” tracking pilot.
• Prepare Pioneer v2.0 Beta.

Deliverable (Feb 29):
✅ Pioneer v2.0 Beta ready for limited test riders.

#### March → PHASE 4 — Winter Recovery Mapping & Rider Engagement

Goal: Verify trails after winter and increase rider participation.
Key Actions:
• Adjust data after weather impact.
• Update hazard/erosion waypoints.
• Expand “By Rider 4 Riders” feedback initiative.
• Continue weekly map syncs.

Deliverable (Mar 31):
✅ All sections verified post-winter; data ready for feature expansion.

#### April → PHASE 5 — Feature Expansion / Pioneer v3.0

Goal: Introduce first advanced navigation features.
Key Actions:
• Voice guidance testing on main routes.
• GPS/SOS pairing beta.
• Auto-routing for family-friendly loops.
• Release Pioneer v3.0 Beta.

Deliverable (Apr 30):
✅ Pioneer v3.0 Beta live with new feature set.

#### May → PHASE 6 — Feature Validation (Voice + SOS Finalization)

Goal: Prepare advanced navigation and safety systems for public release.
Key Actions:
• Expand voice prompt coverage park-wide.
• Finalize SOS/GPS hardware integration testing.

Deliverable (May 31):
✅ Voice + SOS features launch-ready for public rollout.

#### June → PHASE 7 — Continued Feature Validation

Goal: Final verification before Gold Standard release.
Key Actions:
• Evaluate “Share My Ride” accuracy.
• Prepare release candidate for Gold Standard Map.

Deliverable (Jun 30):
✅ Voice + SOS features validated and approved for release.

#### July → PHASE 8— Public Launch: Gold Standard Map Release

Goal: Official release of the Wildcat Gold Standard Trail X Trail Map.
Key Actions:
• Host launch event & media rollout.
• Activate verified trail certifications.
• Post QR download posters at General Store & Riders Hub.
• Release installation & tutorial video.

Deliverable (Jul 31):
✅ Fully operational Gold Standard Trail X Trail Map available to the public.

#### August → PHASE 9 — Certification & Performance Review

Goal: Validate, optimize, and finalize certifications.
Key Actions:
• Conduct full system audit & bug resolution.
• Confirm “Verified Rider-Ridden” trail tags.
• Collect analytics and community feedback.
• Establish long-term update process.

Deliverable (Aug 31):
✅ Certified Gold Standard Base System ready for final review.

#### October → PHASE 10 — Gold Standard Certification & Recognition

Goal: Officially crown Wildcat as the Trail X Trail Gold Standard Park.
Key Actions:
• Final inspection and validation with Trail X Trail leadership.
• Issue Gold Standard Certificate & public recognition.
• Host “Gold Standard Ceremony” with Riders Hub community.
• Release Wildcat Gold Standard Map v3.0 (full voice + SOS).
• Initiate 2027 Legacy Update plan.

Deliverable (Oct 31):
🏆 Wildcat Offroad officially recognized as the Trail X Trail Gold Standard Flagship Park.

### 🔚 Current Observations for Adjustment

| Month | Potential Bottleneck | Notes |
| --- | --- | --- |
| Feb–Mar | Weather + testing overlap | Consider contingency window; field validation may lag. |
| Apr–May | Heavy feature overlap | Stagger voice vs. GPS testing to avoid data noise. |
| Aug | Review & certification | May benefit from early September audit buffer before October ceremony. |

## 🗓️ WILDCAT OFFROAD REMAPPING INITIATIVE

### Trail X Trail Integration & Launch Timeline — Forecast-Adjusted Schedule

(Led by Trail x Trail x Bentley Goals: Throttle Therapy Nation at Wildcat Offroad)

### 🏁 2025

#### Nov – Dec 2025 → PHASE 1 — Foundation & Integration

Goal: Finalize all mapping data and prepare for Trail X Trail integration.
Key Actions:
• Merge duplicate trail lines into unified tracks (keep bypasses & climbs separate).
• Finalize Sections 1–3 with verified colors, icons, and coordinates.
• Confirm boundaries, elevations, and landmarks.
• Upload Master GPX into Trail X Trail dev environment.
• Conduct offline accuracy testing.
• Begin scripting waypoint voice prompts.

Deliverable (Dec 31):
✅ Master GPX integrated and ready for soft-launch build.

### 🚀 2026

#### Jan → PHASE 2 — Soft Launch / Trail X Trail Pioneer v1.0

Goal: Public debut of Wildcat’s Trail X Trail Base Map + Core Features.
Key Actions:
• Onboard “By Rider 4 Riders.”
• Collect logs & accuracy reports.
• Begin weekly data sync and refinement.

Deliverable (Jan 31):
✅ Pioneer v1.0 live with real-time feedback loop.

#### Feb – Mar → PHASE 3 — Weather Window / Data Stabilization & Testing

Goal: Maintain progress during winter limits; focus on desk-based validation.
Key Actions:
• Run extended offline / simulation tests.
• Continue waypoint voice scripting.
• Develop “Share My Ride” pilot interface.
• Recruit additional Pioneer testers.

Deliverable (Mar 31):
✅ Pioneer v2.0 Beta complete and ready for field re-test in April.

#### Apr – May → PHASE 4 — Spring Recovery & Feature Expansion (Pioneer v3.0)

Goal: Resume full field validation after winter; roll in first advanced features.
Key Actions:
• Trail condition checks / hazard updates post-winter.
• Voice Guidance testing on priority routes.
• Staggered GPS/SOS hardware integration.
• Auto-routing for family loops.

Deliverable (May 31):
✅ Pioneer v3.0 Beta live with voice and GPS/SOS operational in test mode.

#### Jun → PHASE 5 — Comprehensive Validation & Pre-Launch Audit

Goal: Finalize all advanced navigation & safety systems.
Key Actions:
• Expand voice prompt coverage park-wide.
• Confirm GPS/SOS stability and “Share My Ride” accuracy.
• Prepare release candidate for Gold Standard Map.

Deliverable (Jun 30):
✅ Gold Standard release candidate approved for launch setup.

#### Jul → PHASE 6 — Public Launch: Gold Standard Map Release

Goal: Official release of the Wildcat Gold Standard Trail X Trail Map.
Key Actions:
• Host launch event & media rollout.
• Activate Verified Trail Certifications.
• Post QR download posters at General Store & Riders Hub.
• Release installation / tutorial video.

Deliverable (Jul 31):
✅ Fully operational Gold Standard Map available to the public.

#### Aug – Sep → PHASE 7 — Certification & Performance Review (+ Buffer)

Goal: Audit and optimize post-launch performance before certification.
Key Actions:
• System audit and bug resolution.
• Confirm “Verified Rider-Ridden” tags.
• Collect analytics and feedback.
• Finalize long-term update process.

Deliverable (Sep 30):
✅ Gold Standard Base System certified and cleared for official recognition.

#### October → PHASE 8 — Gold Standard Certification & Recognition

Goal: Officially crown Wildcat as the Trail X Trail Gold Standard Park.
Key Actions:
• Final inspection and validation with Trail X Trail lead team.
• Issue Gold Standard Certificate & public recognition.
• Host “Gold Standard Ceremony.”
• Release Wildcat Gold Standard Map v3.0 (full voice + SOS).
• Initiate 2027 Legacy Update Plan.

Deliverable (Oct 31):
🏆 Wildcat Offroad officially recognized as the Trail X Trail Gold Standard Flagship Park.

### 🔍 Summary of Adjustments Implemented

| Adjustment | Original | Forecast Version | Purpose |
| --- | --- | --- | --- |
| Winter Testing Shift | Separate Feb & Mar phases | Combined → “Data Stabilization & Testing” | Avoid weather delays while keeping progress. |
| Feature Overlap Split | April–May heavy overlap | Split into Spring Recovery (terrain) + Feature Expansion (tech) | Reduces bottleneck and allows field QA before stacking features. |
| Buffer Period | August review only | August–September review window | Builds in a one-month safety net before final certification. |